SVRERP02

Implementation Plan

Codebase Refactoring & Hardening

Revised by Claude Team Analysis

Version 2.0 ¦ 5 Phases ¦ 15 Changes ¦ 4 Critical Fixes

# Important Notices

⚠ RLS Policy Changes — User Review Required Transitioning all RLS policies from USING(true) to role-based policies requires proper JWT role mappings in Supabase. Users must have app_metadata containing {"role": "ADMIN" ¦ "MANAGER" ¦ "QC" ¦ "OPERATOR" ¦ "EDITOR"}. A helper function auth.user_role() will be created first (Phase 0) to ensure safe migration.

📋 Open Question — Notification System Backend The NotificationPanel (Phase 3) requires a "notifications" table in the database. This table schema needs confirmation before implementation. A suggested schema is provided in Section 5.

# What Changed from Original Plan

The original plan covered 5 important steps but missed several critical issues. Below is a comparison of what was added and why.

| ✓ Original Plan (Kept) | + Added in Revised Plan |
| --- | --- |
| ✓ AppShell universal sidebar component | + tokens.css — design foundation (Phase 0) |
| ✓ batch_components table migration | + auth.user_role() SQL helper (Phase 0) |
| ✓ RLS hardening (60+ policies) | + Forgot Password flow in LoginPage |
| ✓ Supabase Realtime for CCP logs | + BatchComponent type safety in bosApi.ts |
| ✓ signature_pad stable package | + NotificationPanel — click-to-open |
|  | + Generic Excel/CSV export utility |
|  | + RLS role-based automated test script |
|  | + Performance: lazy split + pagination |

# Proposed Changes

The plan is structured into 5 phases. Phases must be completed in order — each phase is a dependency for the next.

Phase 0 — Foundation (Must complete first)

These two items are prerequisites for everything else. Without tokens.css, AppShell will repeat the same hardcoding problem. Without the SQL helper, RLS policies will break for some user types.

| Type | File / Target | What Changes | Priority |
| --- | --- | --- | --- |
| NEW | src/app/styles/tokens.css | Single source of truth for all colors: --bg-main, --bg-sidebar, --color-accent, --color-status-*, --color-border. Eliminates #071526 hardcoded in 11+ files. | Critical |
| NEW | supabase/migrations/00_user_role_helper.sql | CREATE OR REPLACE FUNCTION auth.user_role() — reads from app_metadata.role with safe OPERATOR fallback. Used by all 60+ hardened RLS policies. | Critical |

Phase 1 — Structure & UI

### 1.1  Universal AppShell Component

Replaces 11 duplicate sidebar implementations. Estimated reduction: ~8,000 lines of duplicated code.

| Type | File / Target | What Changes | Priority |
| --- | --- | --- | --- |
| NEW | src/app/components/shell/AppShell.tsx | Flexible layout shell. Accepts nav[], module config, optional badge count. Mobile overlay, smooth transition. Uses CSS variables from tokens.css. | High |
| MODIFY | src/app/layouts/ (all 11 files) | AccountsLayout, AdminLayout, CmsLayout, CompliancesLayout, DmsLayout, FsmsLayout, InventoryLayout, LogisticsLayout, ProductionLayout, QcLayout, RndLayout — each refactored to wrap <AppShell>. | High |

### 1.2  SVG Icons — Remove All Emojis from Nav

InventoryLayout and several other modules use emoji icons (📦 📥 🔍). These are inconsistent on screen readers, blur on Windows ClearType, and cannot be styled via CSS.

| Type | File / Target | What Changes | Priority |
| --- | --- | --- | --- |
| MODIFY | src/app/layouts/InventoryLayout.tsx | Replace emoji icon strings with inline SVG icons in INV_NAV config. Pattern: <svg width={16} height={16} fill="none" stroke="currentColor">. | Medium |
| MODIFY | src/app/layouts/ProductionLayout.tsx | Same SVG icon replacement for all nav items. | Medium |
| MODIFY | src/app/layouts/LogisticsLayout.tsx | Same SVG icon replacement for all nav items. | Medium |

### 1.3  Forgot Password — LoginPage.tsx

Missing entirely from original plan. Production ERP without password reset is a blocker.

| Type | File / Target | What Changes | Priority |
| --- | --- | --- | --- |
| MODIFY | src/app/modules/auth/LoginPage.tsx | Add stage: "login" ¦ "forgot" ¦ "reset". Forgot form calls supabase.auth.resetPasswordForEmail(). Success screen with instructions. Add dashboard skeleton to prevent blank flash on redirect. | High |

### 1.4  Central Route Guards

| Type | File / Target | What Changes | Priority |
| --- | --- | --- | --- |
| NEW | src/app/components/RequireAuth.tsx | Single component: checks isAuthed, loading state, and canAccess(minRole). Returns <Navigate to="/login"> or <Navigate to="/unauthorized"> or <Outlet>. Replaces scattered per-module auth checks. | Medium |
| MODIFY | src/app/App.tsx | Wrap all ERP routes inside <RequireAuth minRole="..."> groups. Clean up redundant per-page auth checks. | Medium |

Phase 2 — Database & Security

### 2.1  Missing batch_components Table

Data loss bug. bosApi.ts queries this table at lines 75-77 but it does not exist in the database. Batch ingredient data is silently not being saved.

| Type | File / Target | What Changes | Priority |
| --- | --- | --- | --- |
| NEW | supabase/migrations/01_create_batch_components.sql | CREATE TABLE batch_components: id, batch_id (FK→batches), lot_id (FK→lots), ingredient TEXT, planned_kg NUMERIC, actual_kg NUMERIC, variance_pct GENERATED ALWAYS AS computed column, added_by, added_at. Indices on batch_id and lot_id. RLS enabled. | Critical |
| MODIFY | src/app/lib/bosApi.ts | Add BatchComponent TypeScript interface. Replace "as any" type casts at lines 75-77 with typed BatchComponent queries. | High |

### 2.2  RLS Security Hardening — 60+ Policies

All current policies use USING(true) which means any authenticated user can read/write any data. Role-based access must be enforced at the database level.

| Type | File / Target | What Changes | Priority |
| --- | --- | --- | --- |
| NEW | supabase/migrations/02_harden_rls_policies.sql | Rewrite policies for: lots, batches, grns, fg_lots, stock_ledger, ccp_logs, prp_logs, qc_checks, capas, training_records, sop_documents. SELECT for authenticated users, INSERT/UPDATE for OPERATOR+, DELETE for MANAGER/ADMIN only. | Critical |
| NEW | scripts/test-rls-roles.ts | Automated test: creates test sessions for QC, OPERATOR, MANAGER, ADMIN roles. Attempts restricted operations for each. Asserts correct allow/deny behavior. Run after migration. | High |

Phase 3 — Missing Features

### 3.1  Notification Panel

Missing from original plan. Unread count badge exists but clicking it does nothing. Dead UI element.

| Type | File / Target | What Changes | Priority |
| --- | --- | --- | --- |
| NEW | src/app/components/NotificationPanel.tsx | Popover component triggered by bell icon. Lists notifications with unread state, timestamp, action_url. markRead(id) and markAllRead() actions. Requires "notifications" table (see schema note in Section 5). | Medium |
| MODIFY | src/app/components/AdminLayout.tsx + AppShell.tsx | Wire NotificationPanel into header area. Replace static badge with interactive bell. | Medium |

### 3.2  Data Export Utility

Missing from original plan. Accounts, Inventory, Logistics modules show data but have no export. Common need for Finance and Operations teams.

| Type | File / Target | What Changes | Priority |
| --- | --- | --- | --- |
| NEW | src/app/lib/export.ts | Generic exportToExcel(data, columns, filename) utility. Uses xlsx library (already in dependencies). Adds today's date to filename. Column config: { header: string, getValue: (row) => string }. | Medium |
| MODIFY | src/app/modules/accounts/AccountsDashboard.tsx | Add Export Excel button using exportToExcel(). Column config for invoices/expenses. | Low |
| MODIFY | src/app/modules/inventory/Store.tsx | Add Export button for stock data. | Low |
| MODIFY | src/app/modules/logistics/FgStore.tsx | Add Export button for FG lot data. | Low |

### 3.3  Performance — Bundle Split & Pagination

Missing from original plan. Low severity but will hurt at scale.

| Type | File / Target | What Changes | Priority |
| --- | --- | --- | --- |
| MODIFY | src/app/App.tsx | Make all public pages lazy: const HomePage = lazy(() => import(...)). Currently 44KB+ of public page code loads for every ERP-only user session. | Low |
| MODIFY | vite.config.ts | Add manualChunks: { public: [...], production: [...], rnd: [...], fsms: [...] } to Rollup options for proper code splitting. | Low |
| MODIFY | src/app/modules/logistics/FgStore.tsx + GeneralStore.tsx + RmStore.tsx | Replace .select("*") without limit with paginated queries: .limit(50).range(page*50, (page+1)*50-1). Add "Load More" button. | Medium |

Phase 4 — Realtime & DMS

These are from the original plan, now placed in Phase 4 after structural and security work is complete.

### 4.1  Supabase Realtime for CCP Logs

LiveCcpMonitor.tsx currently polls every 30,000ms. Food safety critical control points require actual real-time data, not 30-second stale values.

| Type | File / Target | What Changes | Priority |
| --- | --- | --- | --- |
| MODIFY | src/app/modules/fsms/HaccpLog.tsx | Replace setInterval(30_000) polling with supabase.channel("ccp-realtime").on("postgres_changes", { event: "INSERT", table: "ccp_logs" }, handler).subscribe(). New records appear instantly. Cleanup on unmount. | High |
| MODIFY | src/app/modules/fsms/LiveCcpMonitor.tsx | Same Realtime subscription pattern. Add visual "Live" indicator (green dot) that pulses when connected. | Medium |

### 4.2  Stable Signature Pad in DMS

Current package react-signature-canvas@1.1.0-alpha.2 is an alpha release. Breaking changes can arrive at any update.

| Type | File / Target | What Changes | Priority |
| --- | --- | --- | --- |
| MODIFY | package.json | Remove react-signature-canvas@^1.1.0-alpha.2 and @types/react-signature-canvas. Add signature_pad@^5.0.4 (stable, 3M+ weekly downloads). | Medium |
| MODIFY | src/app/modules/dms/DmsCreate.tsx | Refactor signature canvas to use signature_pad directly via useRef<SignaturePad>. Add post-signature verification trail: signer name, timestamp, hash prefix, IP address. Add "Verify this signature" link. | Medium |

# Verification Plan

Every phase must pass its verification step before the next phase begins.

| Phase | Test Type | What to Verify | Command / Action |
| --- | --- | --- | --- |
| Phase 0 | Manual | CSS variables resolve in browser DevTools. auth.user_role() returns correct role for test users. | DevTools → Computed → check --color-accent |
| Phase 1 | Build | npm run build — zero TypeScript errors. All 11 layouts render with AppShell. | npm run build |
| Phase 1 | Manual | Login as each role. Verify sidebar shows only permitted nav items. Forgot Password flow completes. | Test with QC, OPERATOR, ADMIN users |
| Phase 2 | Migration | batch_components table exists. Saving a batch with ingredients stores rows correctly. | psql: SELECT * FROM batch_components LIMIT 5 |
| Phase 2 | Automated | RLS role test script passes for all role/operation combinations. | npx ts-node scripts/test-rls-roles.ts |
| Phase 3 | Manual | Notification bell opens panel. Export button downloads .xlsx file with correct data. | Click bell → verify panel. Click Export → open file. |
| Phase 3 | Performance | Bundle size reduced. FG Store loads 50 records, not all. | npm run build — check dist/ chunk sizes |
| Phase 4 | Manual | Log a new CCP reading — it appears in monitor immediately without reload. | Open LiveCcpMonitor, submit new CCP log |
| Phase 4 | Manual | Sign a DMS document. Verification trail shows name, timestamp, hash. | DMS → Create → Sign → verify trail |
| All | Regression | npm test passes. No console errors on any module page. | npm test |

# Summary: All 15 Changes

| # | Category | Problem | Claude Fix | Phase |
| --- | --- | --- | --- | --- |
| 1 | Architecture | 11 duplicate sidebar implementations (~8,000 lines) | Single AppShell component | 1 — Structure |
| 2 | Architecture | Hex values hardcoded in 11+ files (#071526, #EAB308) | tokens.css design file | 0 — Foundation |
| 3 | Security | RLS USING(true) on 60+ policies — no data isolation | JWT role-based RLS policies | 2 — Database |
| 4 | Bug | batch_components table missing — ingredient data lost | Migration + typed API | 2 — Database |
| 5 | UX | No Forgot Password flow — admin must manually reset | Forgot/reset in LoginPage | 1 — Structure |
| 6 | UX | CCP "Live" monitor polls every 30s — stale food safety data | Supabase Realtime channel | 4 — Realtime |
| 7 | UX | No real-time % feedback in Formula Builder | Live percentage meter | 3 — Features |
| 8 | UX | Notification badge exists — panel does nothing on click | NotificationPanel popover | 3 — Features |
| 9 | UX | No data export anywhere in Accounts/Inventory/Logistics | Generic Excel export utility | 3 — Features |
| 10 | Architecture | Emoji icons in nav — accessibility + rendering issues | SVG icon system | 1 — Structure |
| 11 | Architecture | Direct Supabase calls in components — untestable | Repository pattern + types | 2 — Database |
| 12 | Architecture | Route guards scattered per-module | Central RequireAuth component | 1 — Structure |
| 13 | Performance | Public pages (~44KB) load for every ERP user | Lazy split + manualChunks | 3 — Features |
| 14 | Performance | .select("*") without limit — memory risk at scale | Cursor pagination (limit 50) | 3 — Features |
| 15 | DMS | Alpha package react-signature-canvas@1.1.0-alpha.2 | Stable signature_pad@5.0.4 | 4 — Realtime |

# Schema Note — Notifications Table

📌 Required before Phase 3, Step 3.1 The NotificationPanel requires a notifications table. Suggested schema below. Confirm this matches your data model before implementing.

Suggested SQL:

CREATE TABLE notifications (

id          UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id     UUID REFERENCES auth.users(id) ON DELETE CASCADE,

message     TEXT NOT NULL,

action_url  TEXT,

read        BOOLEAN DEFAULT false,

created_at  TIMESTAMPTZ DEFAULT NOW()

);

CREATE INDEX idx_notifications_user ON notifications(user_id);

ALTER TABLE notifications ENABLE ROW LEVEL SECURITY;

-- Users can only see their own notifications

CREATE POLICY notif_select ON notifications

FOR SELECT USING (user_id = auth.uid());